PhoneCare

Comprehensive Project Management Document

Complete Feature Specifications, Timeline, and Release Plan

March 31, 2026 — v1.0

"The phone maintenance app that respects you."

# 1. Project Overview & Vision

## 1.1 App Identity

| App Name | PhoneCare (working title) |
| --- | --- |
| Tagline | "Your phone, taken care of." |
| Platform | iOS only (iPhone) |
| Category | Utilities |
| Target Audience | iPhone users aged 40+, non-technical, frustrated by scam cleaner apps |
| Revenue Model | Subscription: $0.99/week, $2.99/month, $19.99/year with 7-day free trial |
| Paywall Technology | StoreKit 2 (Apple-native, mandatory) |
| Data Architecture | 100% on-device. No backend, no external auth, no external database. |
| Year 1 Goal | 100,000 subscribers → $2M ARR |

## 1.2 Mission Statement

PhoneCare exists to give iPhone users a single, honest place to understand and maintain their phone’s health—without scare tactics, hidden charges, or predatory subscriptions. We replace the fear and confusion of scam cleaner apps with calm competence, transparent pricing, and genuine utility.

## 1.3 Core Value Proposition

The iOS phone cleaner market generates $30–50M+/year but is dominated by apps that charge $364–$415/year for features iOS already provides natively. These apps target older users with fear-based advertising and dark-pattern subscriptions. PhoneCare is the anti-scam alternative: honest pricing at 1/20th the cost, a unified dashboard that replaces 5–10 fragmented iOS settings screens, and a brand built entirely on trust.

## 1.4 Competitive Differentiation

| Dimension | Scam Competitors | PhoneCare |
| --- | --- | --- |
| Annual Price | $364–$415/year | $19.99/year |
| Trial Length | 3 days (auto-renew trap) | 7 days (transparent) |
| Messaging Tone | "Your phone is at RISK!" | "Here are 3 easy wins." |
| Data Collection | 6+ trackers, ad profiling | Zero trackers, 100% on-device |
| Cancellation | Hidden, difficult to find | Clear link in Settings tab |
| Free Tier | Crippled / wastes user effort | Full scan data visible, actions gated |
| Undo Support | None (rushes users through) | Every action has undo/confirm |

## 1.5 Hard Technical Mandates

Non-Negotiable Technical Decisions (Specified by Product Owner) 1. iOS only (iPhone). No Android, no iPad-specific builds at launch. 2. StoreKit 2 for all subscription and paywall logic. 3. All data stored locally on-device. No external backend, no external authentication, no external database, no cloud sync (except optional family sharing via Apple’s native frameworks if pursued post-launch). 4. All other technology choices (architecture, frameworks, libraries, patterns) are left to the development team.

# 2. Feature Overview Map

PhoneCare features are organized into two tiers: MVP (launch) and Post-Launch. Each feature is classified as Free (visible to all users) or Premium (requires active subscription).

## 2.1 MVP Features (Launch)

| # | Feature | Free Tier | Premium | Priority | Sprint |
| --- | --- | --- | --- | --- | --- |
| F1 | Phone Health Dashboard | View only | Full actions | P0 | 1–2 |
| F2 | Storage Analyzer | View breakdown | Recommendations | P0 | 1–2 |
| F3 | Duplicate & Similar Photo Finder | View count | Cleanup actions | P0 | 2–3 |
| F4 | Duplicate Contact Merger | View count | Merge actions | P0 | 3 |
| F5 | Battery Health Monitor | Current status | Trends + history | P1 | 3–4 |
| F6 | Privacy Audit | Summary count | Full audit + tips | P1 | 4 |
| F7 | Guided Cleanup Flows | — | Premium only | P0 | 4–5 |
| F8 | Onboarding & Personalization | All users | — | P0 | 1 |
| F9 | Paywall & Subscription (StoreKit 2) | — | — | P0 | 5–6 |
| F10 | Settings & Subscription Management | All users | — | P1 | 6 |

## 2.2 Post-Launch Features

| # | Feature | Free Tier | Premium | Priority | Target |
| --- | --- | --- | --- | --- | --- |
| F11 | Large Video Finder & Compressor | View list | Compress + delete | P1 | Month 2 |
| F12 | Screenshot Cleanup | View count | Bulk delete | P1 | Month 2 |
| F13 | iMessage Attachment Cleanup | View size | Guided cleanup | P2 | Month 3 |
| F14 | Home Screen Widget | Health score | Full dashboard | P1 | Month 2–3 |
| F15 | Siri Shortcuts & Voice Commands | Basic | Full set | P2 | Month 4 |
| F16 | Local Notification System | Weekly summary | All alerts | P1 | Month 3 |
| F17 | Family Sharing / Remote Setup | — | Premium only | P2 | Month 6+ |

# 3. MVP Feature Specifications

Each feature below includes its complete specification: description, user stories, acceptance criteria, free vs. premium breakdown, edge cases, and accessibility requirements. These specs define WHAT the app must do. Implementation decisions (architecture, frameworks, patterns) are left to the development team.

## F1. Phone Health Dashboard

The central hub of the app. Displays a unified, at-a-glance view of the user’s phone health across all tracked dimensions. This is the first screen users see after onboarding and must immediately deliver value.

### User Stories

- As a user, I want to see my overall phone health in one place so I don’t have to navigate 5+ iOS settings screens.

- As a user, I want to understand my phone’s status in plain English without technical jargon.

- As a user, I want to see actionable recommendations so I know exactly what to do to improve my phone.

### Description

- Scrollable card-based layout with one card per feature area (Storage, Photos, Contacts, Battery, Privacy)

- Health Score displayed prominently at the top: a 0–100 composite score

- Health Score calculation: weighted average of sub-scores — Storage (40%), Photos (20%), Contacts (10%), Battery (20%), Privacy (10%)

- "Quick Wins" section: surfaces the top 3 highest-impact cleanup actions available

- Pull-to-refresh to re-scan all dimensions

- Cards are re-orderable based on user’s onboarding selections (personalization)

- Tab bar navigation: Home, Storage, Photos, Privacy, Settings

### Acceptance Criteria

- Dashboard loads within 2 seconds of app launch with cached data from last scan

- Health Score updates in real-time when user pulls to refresh

- Each card shows: icon, title, summary stat (e.g., "42GB used"), and a status indicator (healthy/attention/action needed)

- Quick Wins section shows top 3 recommendations sorted by potential space savings

- Tapping any card navigates to the detailed feature screen for that category

- Card order matches user’s personalization selections from onboarding

- Health Score color: green spectrum for 51–100, amber for 0–50. NEVER red for normal states.

- All text supports Dynamic Type and is readable at accessibility sizes

- Dashboard is fully functional with VoiceOver enabled

- If no scan has been run yet, show a friendly prompt to run first scan

### Free vs. Premium

| Capability | Free | Premium |
| --- | --- | --- |
| View health score and all card summaries | ✓ | ✓ |
| Pull-to-refresh scan | ✓ | ✓ |
| Tap Quick Wins to take action | Shows paywall | ✓ |
| Tap cards to access detail + cleanup | View only | Full access |

### Edge Cases

- Brand new phone with almost no data: Show encouraging message ("Your phone is in great shape!") rather than empty cards

- User denied all permissions: Show storage-only data with gentle prompts to enable photo/contact access

- Very old phone with 128GB+ of data: Ensure scan doesn’t block the UI; show progress indicator if scan takes >3 seconds

- No internet connection: App must function 100% offline (all local). No degradation.

### Accessibility

- All cards must have descriptive VoiceOver labels (e.g., "Storage: 42 gigabytes used out of 128 gigabytes")

- Health Score gauge must have a text alternative read by VoiceOver

- All touch targets minimum 44pt, primary CTAs 50pt

- Respect Dynamic Type, Reduce Motion, and Bold Text system settings

## F2. Storage Analyzer

Provides a detailed, plain-English breakdown of what’s consuming the user’s storage, organized by category with visual charts and actionable recommendations.

### User Stories

- As a user, I want to see exactly what’s using my storage so I can decide what to clean up.

- As a user, I want storage information in simple terms, not technical file system jargon.

- As a user, I want the app to recommend the biggest opportunities to free up space.

### Description

- Category breakdown: Photos & Videos, Apps, Messages & Attachments, System, Other

- Visual segmented bar chart showing proportional usage by category

- Each category shows: total size, percentage of total storage, and plain-English label (e.g., "Photos: 42GB — 53% of your storage")

- Per-category drill-down: tap a category to see detailed breakdown (e.g., Photos breaks into Photos, Videos, Live Photos, Screenshots)

- "What’s Using My Space" detail view with per-app storage where available from iOS APIs

- Recommendations engine: automatically identifies and surfaces the largest cleanup opportunities

- Total available vs. used storage clearly displayed at top

### Acceptance Criteria

- Storage breakdown displays within 3 seconds of navigating to the Storage tab

- Categories are accurate to within 5% of iOS Settings > General > iPhone Storage values

- Bar chart is properly proportioned and uses calm blue/green color spectrum (never red/orange for any category)

- Tapping a category opens a drill-down view with sub-category breakdown

- Recommendations show at least 2 actionable items sorted by space savings potential

- All sizes displayed in GB for values >1GB, MB for values >1MB, with one decimal place

- Storage data refreshes on pull-to-refresh and when returning from a cleanup action

- "Last updated" timestamp visible so users know data freshness

### Free vs. Premium

| Capability | Free | Premium |
| --- | --- | --- |
| View full storage breakdown + bar chart | ✓ | ✓ |
| Per-category drill-down | ✓ | ✓ |
| View recommendations | ✓ | ✓ |
| Act on recommendations (cleanup) | Shows paywall | ✓ |

### Edge Cases

- "System" and "Other" categories may not provide detailed breakdowns due to iOS sandboxing—display honest messaging: "iOS doesn’t let apps see inside this category"

- User with iCloud Photos optimization enabled: storage values may differ from expected. Show note explaining optimized photos.

- Device nearly full (<1GB free): show calm but clear messaging with immediate quick-win recommendations

### Accessibility

- Bar chart must have text-based alternative for VoiceOver (read out each category and percentage)

- All touch targets for drill-down rows minimum 56pt height

- Color is never the sole indicator—pair with labels and icons

## F3. Duplicate & Similar Photo Finder

Scans the user’s photo library to find exact duplicate photos, visually similar photos (burst shots, similar angles), screenshots, blurry photos, and large videos. Presents results in a reviewable UI with batch cleanup actions and undo support.

### User Stories

- As a user, I want to find duplicate photos I didn’t know I had so I can free up storage.

- As a user, I want to review which photos will be deleted before anything happens.

- As a user, I want to be able to undo a deletion if I made a mistake.

### Description

- Scan types: Exact duplicates, Similar/near-duplicate photos, Screenshots, Blurry photos, Large videos (>100MB configurable threshold)

- Results displayed in groups: each group shows the duplicates/similar photos together with a "Best" suggestion auto-selected

- Grid view with selectable thumbnails—tap to enlarge, checkboxes for batch selection

- "Keep Best" auto-suggestion: algorithm selects highest quality/resolution photo in each group

- "Select All Duplicates" one-tap for confident users

- Batch deletion with explicit confirmation dialog: "Delete 47 photos? You’ll free up 2.1GB. This can’t be undone after 30 seconds."

- Undo window: 30 seconds after batch deletion, user can tap "Undo" to restore all deleted photos

- Scan progress: real progress indicator showing percentage complete (not fake/estimated)

- Results caching: scan results stored locally so returning to the Photos tab doesn’t re-scan the entire library. Cache invalidated when library changes.

- Summary stats: total duplicates found, total space recoverable, total photos scanned

### Acceptance Criteria

- Scan completes within 30 seconds for a library of 5,000 photos on an iPhone 12 or newer

- Exact duplicates identified with 99%+ accuracy (zero false positives for exact matches)

- Similar photo grouping correctly identifies burst shots, same-scene photos from slightly different angles

- Screenshot detection correctly identifies iOS screenshots with 95%+ accuracy

- Blurry photo detection flags photos that are genuinely out-of-focus (not stylistically blurred)

- Large video filter correctly shows all videos above the configurable size threshold

- "Keep Best" auto-selection picks the highest-resolution, non-blurry version in each group

- Batch delete shows exact count and size before user confirms

- Undo is available for 30 seconds post-deletion with a persistent, tappable undo bar

- Returning to Photos tab shows cached results with a "Rescan" option available

- Progress indicator shows real scan progress, not a timer-based animation

- Empty state: if no duplicates found, show encouraging message ("Your library is clean!")

### Free vs. Premium

| Capability | Free | Premium |
| --- | --- | --- |
| Run scan and view duplicate count + total size | ✓ | ✓ |
| View individual duplicate groups | First 3 groups | All groups |
| Delete / batch cleanup | Shows paywall | ✓ |
| Undo support | — | ✓ |

### Edge Cases

- Photo library with 50,000+ photos: must not freeze the UI. Run scan on background thread with cancellation support.

- User has "Limited Photo Access" (iOS 14+): only scan approved photos. Show note explaining limited results.

- iCloud Photos with optimized storage: thumbnails may be local but originals in cloud. Handle gracefully—don’t crash on missing data.

- Zero duplicates found: don’t make users feel the scan was worthless. Show total photos scanned and "all clear" celebration.

- User deletes photos then immediately wants to undo: ensure the undo mechanism is reliable within the 30-second window.

### Accessibility

- Photo grid thumbnails must have VoiceOver descriptions ("Photo taken [date], [size], selected for deletion / kept")

- "Keep Best" and "Select All" buttons must be clearly labeled and reachable via VoiceOver

- Confirmation dialog must be fully accessible with VoiceOver reading the deletion count and size

- Undo bar must be announced by VoiceOver when it appears

## F4. Duplicate Contact Merger

Scans the user’s contacts to find duplicate or near-duplicate entries, presents them for review with a side-by-side comparison, and provides safe merge functionality with full undo support.

### User Stories

- As a user, I want to find and merge duplicate contacts without losing any information.

- As a user, I want to see both entries side-by-side before merging so I can verify the merge is correct.

- As a user, I want to undo a merge if something went wrong.

### Description

- Matching criteria: similar names, matching phone numbers (normalized), matching email addresses

- Results displayed as merge groups: each group shows the contacts that appear to be duplicates

- Side-by-side comparison view: shows all fields from both contacts, highlights differences

- Auto-suggest merge: selects the most complete contact as primary (most fields filled)

- Manual field-by-field merge: user can pick which phone number, email, address, etc. to keep from each entry

- Batch merge: "Merge All" option for users who trust the auto-suggestions, with a review-all confirmation

- Full undo: before any merge, a backup of the original contacts is stored locally. User can undo individual merges.

- Summary: total contacts, duplicates found, merges completed, contacts cleaned

### Acceptance Criteria

- Scan completes within 10 seconds for a contact list of 1,000 entries

- Duplicate detection correctly identifies entries with same name + different formatting (e.g., "John Smith" vs "john smith" vs "Smith, John")

- Phone number matching normalizes international prefixes (e.g., +1-555-123-4567 matches (555) 123-4567)

- Side-by-side view clearly highlights which fields differ between duplicate entries

- Auto-suggest selects the contact with the most complete data (most fields filled) as primary

- Manual merge allows user to select preferred value for each field individually

- Merged contact retains ALL data from both entries (no data loss)

- Undo restores the original separate contacts from local backup

- Batch merge shows total count and asks for explicit confirmation

- After merge, contact list reflects changes immediately (no app restart required)

### Free vs. Premium

| Capability | Free | Premium |
| --- | --- | --- |
| View duplicate count | ✓ | ✓ |
| View first 3 duplicate groups with side-by-side comparison | ✓ | ✓ |
| Merge individual contacts | Shows paywall | ✓ |
| Batch merge all | Shows paywall | ✓ |
| Undo support | — | ✓ |

### Edge Cases

- Contact with only a phone number (no name): match by phone number only, display phone number as identifier

- Contacts synced from multiple accounts (Google, Exchange, iCloud): merging may affect sync. Warn user.

- Contact with linked cards: iOS natively links contacts—detect and skip already-linked pairs

- Empty contact list or zero duplicates: show encouraging empty state

### Accessibility

- Side-by-side comparison must be navigable via VoiceOver with clear field labels

- Merge confirmation must read out exact details of the merge

- All touch targets in merge UI minimum 50pt

## F5. Battery Health Monitor

Displays the user’s current battery status, health, and historical trends. Provides contextual tips for extending battery life. Stores daily snapshots locally for trend analysis.

### User Stories

- As a user, I want to know if my battery health is declining so I can plan accordingly.

- As a user, I want to see battery health trends over time, not just a snapshot.

- As a user, I want practical tips to extend my battery life.

### Description

- Current status display: battery level (%), charging state, thermal state

- Battery health percentage (maximum capacity) where available from iOS APIs

- Historical trend chart: line graph showing battery health over the past 30/90/365 days

- Daily snapshots stored locally: capture battery level and health once per day

- Contextual tips card: personalized recommendations based on usage patterns (e.g., "Your phone charges above 80% frequently — consider stopping at 80% to extend battery life")

- Charging state awareness: show different UI and tips when phone is plugged in vs. on battery

- Low Power Mode status indicator

### Acceptance Criteria

- Current battery level displays accurately within 1% of iOS status bar

- Battery health (maximum capacity) displays accurately where iOS exposes this data

- Trend chart shows at least 30 days of history after 30 days of app usage

- Daily snapshot is captured automatically (background task or on app launch)

- Tips are contextual and change based on charging behavior and battery health

- Chart is interactive: tap a data point to see the value for that date

- If battery health data is unavailable from iOS APIs, show a clear explanation and link to Settings > Battery > Battery Health

- Thermal state is displayed when elevated (warm/serious/critical) with appropriate non-alarming messaging

### Free vs. Premium

| Capability | Free | Premium |
| --- | --- | --- |
| View current battery level and charging state | ✓ | ✓ |
| View battery health (max capacity) | ✓ | ✓ |
| Historical trend chart + daily snapshots | Shows paywall | ✓ |
| Contextual battery tips | 1 tip | All tips |

### Edge Cases

- Battery health API not available on older iOS versions: gracefully degrade, offer link to Settings

- User never opens app for days: snapshot capture may miss days. Show gaps in chart honestly.

- Battery health readings fluctuate: smooth the trend line to avoid user anxiety over normal variation

### Accessibility

- Battery chart must have VoiceOver text summary ("Battery health over the past 30 days: average 92%, trend stable")

- Thermal state warnings must be announced by VoiceOver

- All tip cards must be fully readable by VoiceOver

## F6. Privacy Audit

Helps users understand and manage which apps have access to sensitive device capabilities (camera, microphone, location, contacts, etc.). Presents information simply and guides users to iOS Settings to make changes.

### User Stories

- As a user, I want to know which apps can access my camera and microphone so I feel in control of my privacy.

- As a user, I want plain-English explanations of what each permission means.

- As a user, I want to be guided to the right Settings screen to change a permission.

### Description

- Permission categories tracked: Camera, Microphone, Location Services, Contacts, Photos, Calendar, Reminders, Bluetooth, Local Network, Health, Tracking (App Tracking Transparency)

- Summary cards: "[X] apps can access your [permission]" for each category

- Drill-down view: list of apps with each permission, with deep links to iOS Settings for each category

- Educational content: brief, friendly explanation of what each permission allows and why it matters

- Privacy Score: component of overall health score (10% weight). Based on number of "risky" permissions granted (e.g., microphone access to apps that shouldn’t need it)

- "Last reviewed" timestamp to encourage periodic re-checks with gentle reminders

- Note: iOS sandboxing limits what apps can see about other apps’ permissions. We will use available APIs and guide users to Settings for details we cannot access programmatically.

### Acceptance Criteria

- Permission summary accurately reflects the user’s current settings (within API limitations)

- Each permission category has a clear, plain-English explanation (max 2 sentences)

- Deep links open the correct iOS Settings section for each permission category

- Privacy Score is calculated consistently with the documented algorithm

- Educational content is written at a 6th-grade reading level or below

- "Last reviewed" timestamp updates when user visits the Privacy tab

- App gracefully handles cases where iOS doesn’t expose certain permission data

### Free vs. Premium

| Capability | Free | Premium |
| --- | --- | --- |
| View summary counts ("12 apps have location access") | ✓ | ✓ |
| Full drill-down with app lists | Shows paywall | ✓ |
| Educational content for each permission | Shows paywall | ✓ |
| Deep links to iOS Settings | Shows paywall | ✓ |

### Edge Cases

- Some permission categories may not be queryable from within a sandboxed app: be transparent about limitations

- User changes permissions in iOS Settings while app is open: refresh on returning to foreground

- iOS version differences: some permission categories didn’t exist in older iOS versions (e.g., App Tracking in iOS 14.5+)

## F7. Guided Cleanup Flows

Step-by-step wizard experiences that walk users through cleanup actions with clear explanations, previews, and undo support at every step. Designed for the 40+ demographic who need hand-holding through technical actions.

### User Stories

- As a non-technical user, I want step-by-step guidance through cleanup actions so I feel confident nothing will go wrong.

- As a user, I want to see exactly what will happen before I confirm any action.

- As a user, I want a celebration at the end so I feel good about the cleanup I completed.

### Description

- Available flows: "Free Up Space" (combines recommendations across categories), "Clean Up Photos", "Clean Up Contacts", "Review Privacy"

- Each flow is a multi-step wizard with: title, plain-English explanation of this step, preview of what will happen, confirm/skip buttons, step progress indicator ("Step 2 of 4")

- Every destructive step has: explicit confirmation dialog with item count and size, 30-second undo window post-action

- Completion screen: celebration animation, summary of what was cleaned ("You freed up 8.2GB!"), option to share or continue to another flow

- "Quick Wins" shortcut on dashboard: surfaces the top 3 highest-impact actions as a mini guided flow

- Flows adapt based on onboarding tech-savvy selection: "Guidance" users see extra explanation text; "Advanced" users see streamlined flow

### Acceptance Criteria

- Each flow completes in 5 steps or fewer

- Every step clearly states what will happen before the user confirms

- No data is deleted without explicit user confirmation (tap "Delete" or "Merge")

- Undo is available for 30 seconds after every destructive action

- Completion screen shows accurate summary of actions taken and space saved

- Flows are fully navigable with VoiceOver

- Back button available at every step (never trap users)

- "Skip this step" option available for each step (never force an action)

- Flow adapts explanation verbosity based on user’s tech-savvy level from onboarding

- Progress indicator clearly shows current step and total steps

### Free vs. Premium

All guided cleanup flows are premium-only. Free users who tap Quick Wins or attempt a cleanup flow are shown a contextual paywall.

## F8. Onboarding & Personalization

The 11-screen onboarding flow from first launch to the main dashboard. Covers welcome, personalization questions, permission priming, real phone scan, results report, personal plan, and paywall. Detailed screen-by-screen specifications are in the separate "PhoneCare — Onboarding & Paywall Flow" document.

### Summary

- 11 screens, ~60 seconds total (excluding scan time)

- 3 personalization questions: goals, phone feeling, tech-savvy level

- Permission priming screen before iOS system dialogs (+28% grant rate)

- Real phone scan with live progress indicators

- Results report showing scan data in plain English (the "aha moment")

- Personal plan screen summarizing value before paywall

- StoreKit 2 paywall with 7-day free trial, 3 plan options

- "Not now" option is always clearly visible (trust commitment)

- Welcome home screen with celebration and quick-start suggestions

### Acceptance Criteria

- 70%+ of users who open the app reach the Phone Report screen (Screen 8)

- Personalization selections persist locally and affect dashboard card order, paywall benefit list, and explanation verbosity throughout the app

- Permission priming screen never uses words "Allow" or "Deny" (Apple guideline compliance)

- Scan runs on background thread; UI never freezes during scan

- All onboarding screens support Dynamic Type and VoiceOver

- "Restore" link available on the Welcome screen (Apple requirement)

- Skipping the paywall leads to a functional free-tier dashboard (not a dead end)

Reference Document Full screen-by-screen specifications, copy, layout details, and StoreKit 2 implementation notes are in: "PhoneCare — Onboarding & Paywall Flow.docx"

## F9. Paywall & Subscription Management (StoreKit 2)

Handles all subscription logic using StoreKit 2 (mandatory technology choice). Includes the onboarding paywall, contextual paywalls for free users, subscription status management, and restore purchases.

### Subscription Products

| Plan | Price | Per Week | Trial | Default |
| --- | --- | --- | --- | --- |
| Weekly | $0.99/wk | $0.99 | 7-day free | No |
| Monthly | $2.99/mo | $0.69 | 7-day free | No |
| Annual | $19.99/yr | $0.38 | 7-day free | YES |

### Requirements

- All 3 products in a single Subscription Group in App Store Connect

- 7-day free trial configured as Introductory Offer on each product

- Trial eligibility must be checked and displayed accurately (StoreKit 2 handles this natively)

- Transaction listener must be active from app launch to handle renewals, expirations, and billing issues

- Subscription status cached locally for instant UI rendering (don’t block on network check)

- Grace period support: if payment fails, maintain access during Apple’s billing retry period

- Restore purchases: available on Welcome screen and in Settings tab

- Subscription management link in Settings: deep link to iOS subscription management

### Paywall Appearances

- Primary: Onboarding paywall (Screen 10): full-screen with social proof, personalized benefits, and plan picker

- Contextual: Contextual bottom-sheet paywall: appears when free users tap a premium action (cleanup, merge, etc.)

- Frequency Rule: Maximum 1 full-screen paywall re-show per week for users who declined. Contextual bottom-sheets are unlimited (user-initiated).

### Acceptance Criteria

- StoreKit 2 products load and display correctly on all supported iOS versions

- Trial eligibility is accurately detected and reflected in CTA text ("Start Free Trial" vs. "Subscribe")

- Purchase flow completes successfully with Apple’s native payment sheet

- Subscription status is checked and cached on every app launch

- Expired subscriptions correctly revert user to free tier without data loss

- Restore purchases recovers active subscriptions on new devices

- Grace period maintains premium access during billing retry

- Paywall dismiss option ("Not now") is clearly visible, never hidden or delayed

- All pricing text accurately reflects current prices from StoreKit 2 (never hardcoded)

- Annual plan pre-selected by default with "Best Value" badge

## F10. Settings & Subscription Management

App settings screen providing access to subscription management, notification preferences, app appearance, and support resources.

### Settings Sections

- Subscription: Subscription status: current plan, renewal date, "Manage Subscription" link to iOS Settings

- Appearance: App theme (System / Light / Dark), measurement units display preference

- Notifications: Per-type toggles (weekly summary, duplicate alerts, battery health, privacy reminders)

- Personalization: Reset onboarding selections, re-run personalization questions

- About: Version number, link to privacy policy, link to terms of service, contact support email, rate us on App Store

- Data & Privacy: Full local data delete option ("This app stores data only on your device. Deleting will remove all scan history.")

- Restore Purchases: Restore purchases button (Apple requirement)

### Acceptance Criteria

- "Manage Subscription" opens iOS subscription management for PhoneCare

- Theme changes apply immediately without restart

- Notification toggle changes take effect on next scheduled notification

- "Restore Purchases" correctly recovers active subscriptions

- "Delete All Data" shows confirmation dialog and erases all local data (scan history, preferences, backups)

- Privacy Policy and Terms of Service links open in-app browser or Safari

- Rate Us opens App Store review prompt (SKStoreReviewController)

# 4. Post-Launch Feature Specifications

These features are planned for post-launch development in the first 6 months. Specifications are at the requirements level; detailed acceptance criteria will be fleshed out during sprint planning.

## F11. Large Video Finder & Compressor

- Scan photo library for videos, sort by file size, show thumbnail + duration + size

- Configurable size threshold (default: 100MB)

- Video compression with quality presets (High / Medium / Low) using iOS-native APIs

- Preview: show estimated compressed size and quality comparison before compression

- Export compressed video as new asset; option to delete original after confirming quality

- Premium only: free users see the list but cannot compress or delete

## F12. Screenshot Cleanup

- Filter all screenshots from photo library

- Group by date (day/week/month)

- Auto-detect "old" screenshots (>30 days, configurable)

- Bulk select + delete with confirmation and undo support

- Summary: total screenshots, total size, potential savings

- Future: on-device ML to detect "useful" screenshots (receipts, QR codes) vs. disposable ones

## F13. iMessage Attachment Cleanup

- Display total storage used by Messages and attachments

- Note: iOS sandboxing may limit direct access to message attachments

- Primary approach: guide users to Settings > General > iPhone Storage > Messages with clear instructions

- Recommend and explain "Auto-Delete Messages" options (30 days, 1 year, Keep Forever)

- Provide step-by-step instructions with screenshots/illustrations

## F14. Home Screen Widget

- Small widget: health score circle + storage used/available

- Medium widget: health score + top 3 quick wins summary

- Large widget: full dashboard summary (storage bar, battery %, duplicate count, privacy count)

- Timeline updates every 4 hours (battery-friendly)

- Tap regions deep-link into specific app sections

- Free users: small widget with health score. Premium: all sizes.

## F15. Siri Shortcuts & Voice Commands

- "Check my phone health" — returns health score summary via Siri

- "How much storage do I have?" — returns storage summary

- "Clean up my photos" — opens photo cleanup flow in app

- Spotlight integration: index key screens for search

- Shortcuts app integration for custom automations

## F16. Local Notification System

- Weekly health summary notification (configurable day and time)

- "You have [X] new duplicate photos since last cleanup" when library changes detected

- Battery health milestone alerts (e.g., "Battery dropped below 85%")

- All notifications are local (no push notification server). Uses iOS notification scheduling.

- Per-type toggles in Settings so users control exactly what they receive

- Notification permission requested post-conversion (after paywall), never during onboarding

## F17. Family Sharing / Remote Setup

- Allow adult children to set up and monitor PhoneCare for parents

- Pairing via iMessage or AirDrop (no external auth needed)

- Remote dashboard: see family member’s phone health summary (opt-in only)

- Family members can hide specific data from remote view

- Uses Apple’s native sharing/sync capabilities for local-first data exchange

- Premium only. Furthest post-launch priority (Month 6+).

# 5. Data Requirements

All data is stored locally on-device. No data ever leaves the user’s phone. The development team should choose the appropriate local persistence technology. Below are the data entities the app must store.

## 5.1 Local Data Entities

| Entity | Purpose | Key Fields |
| --- | --- | --- |
| User Preferences | Store onboarding selections, app settings, notification preferences, theme | Selected goals, phone feeling, tech level, card order, notification toggles, theme, onboarding completed flag |
| Scan Result | Store the results of each phone scan for dashboard display and history | Scan date, total/used storage, photo count, duplicate count/size, contact count/duplicates, battery health, privacy issue count, health score |
| Scan Detail | Per-category breakdown data for each scan | Category (photos/contacts/storage/etc.), detail type, value, size in bytes |
| Cleanup Action | Log of all cleanup actions taken for undo support and history | Action date, type (photo delete, contact merge, video compress), item count, space saved, undo available flag, undo expiry, undo data blob |
| Battery Snapshot | Daily battery readings for trend charts | Timestamp, battery level, battery health, is charging, thermal state |
| Contact Backup | Backup of original contacts before merge for undo support | Backup date, original contact ID, merged contact ID, serialized contact data, restored flag |
| Photo Scan Cache | Cached duplicate detection results to avoid re-scanning unchanged libraries | Cache date, library change token, duplicate groups (serialized), total scanned count |

## 5.2 Data Retention Policies

- Scan results: keep last 30 scans, auto-delete older entries

- Battery snapshots: keep 365 days of daily readings, auto-delete older entries

- Cleanup action undo data: auto-delete after undo window expires (30 seconds for photos, 30 days for contacts)

- Contact backups: keep for 30 days after merge, then auto-delete unless user flags to keep

- Photo scan cache: invalidate when photo library change token changes

- User preferences: persist indefinitely (until user taps "Delete All Data")

## 5.3 Privacy Commitment

Zero Data Transmission Guarantee PhoneCare will never transmit user data off-device. No analytics SDKs, no tracking pixels, no server-side data storage. The only network requests the app makes are to Apple’s StoreKit 2 servers for subscription management and to Apple’s App Analytics (opt-in only, anonymized, controlled by user in iOS Settings).

# 6. Permissions Required

| Permission | When Requested | Why Needed | If Denied |
| --- | --- | --- | --- |
| Photo Library (Full Access) | Onboarding Screen 5 | Scan for duplicate/similar photos, screenshots, large videos | Photo features disabled, storage-only scan available |
| Contacts | Onboarding Screen 5 | Scan for duplicate contacts, enable merge | Contact features disabled, other features work normally |
| Notifications | Post-conversion (Screen 11) | Weekly health summary, duplicate alerts, battery milestones | No notifications sent. All other features work normally. |

All other data (storage, battery, device info) is accessible without additional permissions. No other permissions are required or requested.

# 7. Development Timeline & Sprint Plan

## 7.1 MVP: 8-Week Sprint Plan

The MVP is targeted for completion in 8 weeks (4 two-week sprints). This timeline assumes a 2-developer team working full-time.

### Sprint 1–2: Foundation + Storage + Onboarding (Weeks 1–4)

| Deliverable | Priority | Feature | Est. Days |
| --- | --- | --- | --- |
| Project setup, app skeleton, navigation structure, tab bar | P0 | — | 3 |
| Local data persistence layer (chosen by dev team) | P0 | — | 3 |
| Onboarding flow: all 11 screens including scan | P0 | F8 | 5 |
| Phone Health Dashboard (cards, health score, layout) | P0 | F1 | 4 |
| Storage Analyzer (breakdown, chart, drill-down) | P0 | F2 | 5 |

- Sprint goal: User can install app, complete onboarding, see dashboard and storage breakdown.

### Sprint 3–4: Photos + Contacts + Battery (Weeks 5–8)

| Deliverable | Priority | Feature | Est. Days |
| --- | --- | --- | --- |
| Duplicate & similar photo finder (scan, UI, batch delete, undo) | P0 | F3 | 7 |
| Duplicate contact merger (scan, comparison, merge, undo) | P0 | F4 | 5 |
| Battery health monitor (current status, snapshots, trend chart) | P1 | F5 | 4 |
| Privacy audit (summary, deep links, educational content) | P1 | F6 | 4 |

- Sprint goal: All 5 core feature areas functional. User can scan, view results, and perform cleanup actions.

### Sprint 5–6: Paywall + Guided Flows + Polish (Weeks 9–12)

| Deliverable | Priority | Feature | Est. Days |
| --- | --- | --- | --- |
| StoreKit 2 paywall (onboarding + contextual paywalls) | P0 | F9 | 5 |
| Guided cleanup flows (all 4 wizards) | P0 | F7 | 5 |
| Settings & subscription management | P1 | F10 | 3 |
| Free vs. premium gating throughout app | P0 | — | 3 |
| Dark mode support | P1 | — | 2 |

- Sprint goal: Complete monetization layer. Free/premium gates working. All guided flows complete.

### Sprint 7–8: Testing + App Store Submission (Weeks 13–16)

| Deliverable | Priority | Feature | Est. Days |
| --- | --- | --- | --- |
| Comprehensive testing (unit, UI, accessibility, performance) | P0 | — | 5 |
| StoreKit 2 sandbox testing + subscription flow validation | P0 | F9 | 3 |
| Bug fixes, performance optimization, polish | P0 | — | 5 |
| App Store assets (screenshots, description, metadata) | P0 | — | 3 |
| App Store submission + review | P0 | — | 2 |

- Sprint goal: App tested, polished, submitted, and approved on App Store.

## 7.2 Post-Launch Roadmap

| Timeline | Features | Success Metrics |
| --- | --- | --- |
| Month 1–2 | F11 Video Compressor, F12 Screenshot Cleanup, F14 Home Screen Widget, Begin A/B testing paywall variants | 10K downloads, 1K trial starts, 500 paid subscribers, 4.5+ App Store rating |
| Month 3–4 | F13 iMessage Cleanup, F16 Notification System, F15 Siri Shortcuts, Localization (top 5 markets) | 25K downloads, 5K paid subscribers, 50+ A/B experiments run, $8K MRR |
| Month 5–6 | F17 Family Sharing, Advanced photo ML (useful screenshot detection), Win-back campaigns for churned users | 50K downloads, 10K+ paid subscribers, $16K+ MRR, 58%+ first-renewal retention |
| Month 7–12 | Continuous A/B testing, feature refinement based on user feedback, explore iPad support, seasonal campaigns | 100K+ subscribers, $2M ARR target, 4.7+ rating, industry press coverage |

# 8. Testing Strategy

## 8.1 Testing Categories

| Category | Scope | Tools / Approach |
| --- | --- | --- |
| Unit Tests | All business logic: health score calculation, duplicate matching algorithms, storage calculation, contact normalization, subscription status | Dev team’s choice of testing framework. Target 80%+ code coverage on business logic. |
| UI Tests | Critical user flows: onboarding completion, paywall purchase, photo cleanup with undo, contact merge with undo, settings changes | Dev team’s choice. Test on at least 3 device sizes. |
| StoreKit Tests | All subscription scenarios: trial start, trial-to-paid, renewal, cancellation, restore, grace period, upgrade, downgrade | StoreKit Configuration file for sandbox testing. Test every subscription state. |
| Accessibility Tests | Full VoiceOver navigation of every screen, Dynamic Type at all sizes including AX5, Reduce Motion behavior, color contrast verification | Accessibility Inspector, manual VoiceOver testing on real devices. |
| Performance Tests | App launch time (<2s), scan time on large libraries, memory usage during photo scanning, battery impact during background tasks | Instruments profiling. Test with photo library of 10K+ items. |

## 8.2 Device Test Matrix

| Device | Screen Size | Purpose | iOS Versions |
| --- | --- | --- | --- |
| iPhone SE (3rd gen) | 4.7" | Smallest supported screen | iOS 16, 17, 18+ |
| iPhone 15 | 6.1" | Most popular mid-range | iOS 17, 18+ |
| iPhone 16 Pro Max | 6.9" | Largest screen | iOS 18+ |

## 8.3 Edge Case Test Scenarios

| Scenario | Expected Behavior | Feature Affected |
| --- | --- | --- |
| All permissions denied | Storage-only dashboard, gentle prompts to enable | All features |
| Brand new phone (minimal data) | "Your phone is in great shape!" encouragement | Dashboard |
| Phone nearly full (<500MB free) | Calm messaging with immediate quick-win recommendations | Storage, Dashboard |
| 50,000+ photo library | Scan completes without UI freeze, shows progress | Photos |
| No internet connection | App functions 100% normally (all local) | All features |
| Subscription expired mid-session | Graceful revert to free tier, no data loss | Paywall |
| User force-quits during deletion | Deletion completes or rolls back cleanly | Photos, Contacts |
| Dynamic Type at AX5 (max accessibility) | All screens remain usable, no text truncation | All screens |
| VoiceOver navigation of entire app | Every element reachable and labeled | All screens |
| Contacts synced from multiple accounts | Merge warns about multi-account implications | Contacts |

# 9. App Store Submission Checklist

## 9.1 App Store Metadata

| App Name | PhoneCare (30 character limit) |
| --- | --- |
| Subtitle | "Phone Maintenance Made Honest" (30 character limit) |
| Category | Primary: Utilities. Secondary: Productivity. |
| Age Rating | 4+ (no objectionable content) |
| Price | Free (with in-app subscriptions) |
| Keywords | phone cleaner, storage, duplicate photos, contacts, battery health, privacy, cleanup, organizer, maintenance, safe (100 character limit) |
| Support URL | Website with FAQ, contact form, and privacy policy |
| Privacy Policy URL | Required. Must detail: zero data collection, local-only storage, StoreKit 2 transactions only. |

## 9.2 Screenshot Requirements

| Device Size | Resolution | Required |
| --- | --- | --- |
| 6.9" (iPhone 16 Pro Max) | 1320 x 2868 px | Yes (Apple auto-scales for smaller) |
| 6.7" (iPhone 15 Plus) | 1290 x 2796 px | Recommended |
| 5.5" (iPhone 8 Plus) | 1242 x 2208 px | Required (for older device support) |

6 screenshots per device size. See "PhoneCare — Style Design Document" Section 8 for recommended screenshot sequence and visual style.

## 9.3 App Privacy Details (Nutrition Labels)

| Data Type | Collected? | Purpose |
| --- | --- | --- |
| Contact Info (Name, Email) | Not collected | N/A |
| Photos | Not collected | Accessed on-device only for duplicate detection |
| Contacts | Not collected | Accessed on-device only for duplicate detection |
| Purchases | Collected by Apple | StoreKit 2 subscription management (Apple handles) |
| Diagnostics | Optional (Apple Analytics) | Crash reports and usage analytics (user opt-in via iOS Settings) |
| Tracking | Not collected | No third-party tracking of any kind |

## 9.4 Review Notes for Apple

Include with submission to help the reviewer understand the app:

- "PhoneCare is a phone maintenance utility that helps users manage storage, find duplicate photos and contacts, monitor battery health, and audit app permissions. All data is processed and stored entirely on-device. No user data is transmitted to any server."

- "Subscriptions are managed via StoreKit 2. A 7-day free trial is offered for all subscription tiers. Users can cancel at any time via iOS Settings."

- "Photo Library and Contacts access are requested with permission priming screens that explain why access is needed. The app degrades gracefully if either permission is denied."

- Provide a sandbox test account with active subscription for the reviewer to test premium features.

# 10. Risk Register

| # | Risk | Likely | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | Apple improves native storage/photo tools, reducing our value | High | High | Stay ahead on UX. Unified dashboard + privacy + contacts = unlikely Apple priorities. Expand into "phone health" broadly. | Product |
| R2 | App Store rejection (subscription guidelines, permission usage) | Medium | High | Follow Apple guidelines exactly. No misleading claims. Clear subscription disclosures. Prepare reviewer notes. | Dev Lead |
| R3 | Low trial-to-paid conversion (<5%) | Medium | High | A/B test aggressively: paywall design, pricing, trial length, copy. Target 50+ experiments in Year 1. | Growth |
| R4 | Scam competitors copy honest positioning | Medium | Medium | First-mover advantage. Build genuine reviews and community. Hard to fake authenticity. | Marketing |
| R5 | High churn after first renewal | Medium | High | Post-launch features (widget, notifications, video compressor) add ongoing value. Weekly health reports keep users engaged. | Product |
| R6 | Photo scanning too slow on large libraries | Low | Medium | Performance testing with 50K+ photo libraries during Sprint 7-8. Optimize or limit batch sizes. | Dev Lead |
| R7 | iOS API changes restrict access to battery/permission data | Low | Medium | Battery and permission data come from stable public APIs. Monitor WWDC announcements annually. | Dev Lead |
| R8 | Clever Cleaner or CleanMyPhone captures market before us | Medium | Medium | Our breadth (5 features in 1 app) is wider than any single competitor. Marketing angle (anti-scam) is unique. | Product |
| R9 | User accidentally deletes important photos | Low | High | 30-second undo window. Confirmation dialog with count. "Recently Deleted" album in iOS provides 30-day recovery. | Dev Lead |

# 11. Success Metrics & KPIs

## 11.1 Conversion Funnel Targets

| Metric | Target | Industry Median | Alarm If Below |
| --- | --- | --- | --- |
| Onboarding completion (Screen 1 → 8) | 70%+ | 50–60% | <40% |
| Permission grant rate (Photos) | 75%+ | 60–70% | <50% |
| Paywall view rate | 65%+ | 45–55% | <35% |
| Trial start rate (on paywall view) | 15%+ | 8–12% | <5% |
| Trial-to-paid conversion (Day 7) | 45%+ | 25–40% | <20% |
| First-renewal retention | 55%+ | 40–50% | <35% |

## 11.2 Revenue Targets

| Metric | Month 1 | Month 3 | Month 6 | Month 9 | Month 12 |
| --- | --- | --- | --- | --- | --- |
| Downloads | 10K | 25K | 50K | 75K | 120K |
| Active Trials | 1,000 | 3,000 | 5,000 | 7,000 | 10,000 |
| Paid Subscribers | 500 | 5,000 | 15,000 | 50,000 | 100,000 |
| MRR | $1.5K | $8K | $25K | $80K | $165K |
| ARR Run Rate | $18K | $96K | $300K | $960K | $2M |

## 11.3 Engagement & Satisfaction Targets

| Metric | Target |
| --- | --- |
| App Store Rating | 4.7+ stars (maintained through active review management) |
| DAU / MAU Ratio | 15%+ (users open the app at least once a week) |
| Scans per User per Month | 2+ (users re-scan at least biweekly) |
| Cleanup Actions per Month (premium users) | 3+ (proves ongoing value) |
| Average Space Freed per User | 5GB+ (validates the product’s core promise) |
| Support Ticket Volume | <1% of MAU (good UX reduces support burden) |
| Crash Rate | <0.1% of sessions |
| Day 1 / Day 7 / Day 30 Retention | 60% / 35% / 20% (utility app benchmarks) |

## 11.4 A/B Testing Velocity

Apps running 50+ experiments earn 18.7x more revenue than apps running just one (Adapty 2026). Our testing cadence:

- Month 1: 4 experiments (paywall layout, CTA copy, default plan, social proof style)

- Month 2–3: 6 experiments (trial length, scam comparison line, question count, pricing anchoring, backgrounds, plan structure)

- Month 4–6: 15+ experiments (localization for top 5 markets, win-back offers, contextual paywall timing)

- Month 7–12: 25+ experiments (continuous optimization across all surfaces)

- Year 1 target: 50+ total experiments run

This document is the single source of truth for PhoneCare product requirements. It defines WHAT the app does and WHY. Technology and implementation decisions are left to the development team, with the exception of the three mandated constraints: iOS only, StoreKit 2 for paywall, and local-only data storage.

Companion documents: "Competitive Market Research", "Style Design Document", "Onboarding & Paywall Flow" — all in the project folder.